## Slide 1
SKDV PARIVAR
Mobile App Enhancement
Scope, Challenges, Cost & Rollout Plan
Prepared for the SKDV Parivar leadership team

## Slide 2
Project Scope at a Glance
Two connected builds: the member-facing app and the organization's admin panel
USER APP
ADMIN PANEL
Secure Login
Mobile OTP + Aadhaar eKYC
Profile & Dashboard
Membership status, ID, totals
Donation Module
UPI/Bank/QR, receipts, 2x/year rule
Fund Transparency
Project gallery, annual reports
News & Notifications
Push, SMS, email, festival alerts
Bilingual UI
Hindi / English content switch
Member Management
Approval queue, Aadhaar status
Payment Oversight
Reconciliation, transaction records
Support Tickets
Raise, assign, resolve, FAQ admin
Reports & Analytics
Donor trends, exports (PDF/Excel)
Notification Manager
Bulk push/SMS/email control
Settings & Config
Donation limits, payment gateway

## Slide 3
Key Challenges We're Building Against
These aren't optional polish - they're what makes this an enterprise-grade build
Aadhaar Compliance
Verification must run through a UIDAI-licensed eKYC provider; numbers stored masked, never in plain text.
Data Protection (DPDP Act)
Aadhaar + financial PII requires consent flows and data minimization, not just app security.
Payment Edge Cases
Reconciliation between gateway and app records; failed/pending states; 80G receipt formatting.
Rule Enforcement
The 2-donations/year cap must be validated server-side — UI-only limits are trivial to bypass.
Bilingual Content Ops
Hindi/English isn't a one-time toggle — every news item and FAQ needs an ongoing translation workflow.
Performance at Scale
Live dashboards and reports need proper indexing/caching as member counts grow.

## Slide 4
Cost Breakdown
AI-assisted in-house build, keeping cost well below typical agency rates
Item | Covers | Estimate
Development (all modules) | User app + admin panel | Bulk of budget
Aadhaar eKYC + Payment Gateway | Licensed provider setup & integration | Fixed/per-use fees
Testing - Functional + Security | Dedicated pass before launch | Rs. 50,000 - 70,000
Post-launch support window | 90-180 days of bug-fix coverage | Included
ESTIMATED TOTAL
Rs. 7 - 8 Lakh
vs. Rs. 12-20L agency build for the same scope
Payment terms: Full payment on completion, after launch and verified working - no upfront payment required, per agreement with the client.

## Slide 5
RECOMMENDED ADDITION
AI Chatbot for FAQ & Support
Built on the same AI stack already powering this project - minimal extra cost, real support-load reduction
HOW IT WORKS
Trained on Your FAQs
Learns from existing Donation, Membership & Payment FAQ content
Bilingual by Default
Responds in Hindi or English automatically, matching the app's language setting
Instant Answers
Resolves routine queries 24/7 - no wait for a human to be online
Smart Escalation
Hands off to a support ticket only when it genuinely can't help
WHY IT FITS THIS BUILD
24/7
Always-on answers, no office hours
AI Stack
Easily integrated with the app
Lower Ticket Load
Frees support hours for the issues that need a person
Bilingual
Hindi + English out of the box
Scope note: Not in the original module list - flagged as a high-value, low-cost addition worth folding into phase 2.

## Slide 6
Next Steps - Rollout Plan
From sign-off to launch
1. Scope Sign-off
Confirm module list & compliance approach (eKYC vendor, gateway)
2. Development Sprint
Phased module delivery, ~1.5-2 months
3. Internal QA Rounds
Multiple self-test cycles as modules complete
4. Dedicated Test Pass
Paid functional + security testing, 5-8 days
5. Launch & Support
Go live, then 45-60 day support window
Estimated timeline: 1.5-2 months, depending mainly on eKYC vendor onboarding and payment reconciliation testing .

## Slide 7
SKDV Parivar - Your Community, Now in Your Pocket
Sewa Hamara Sankalp, Parivar Hamari Shakti
SKDV Parivar | App Enhancement Proposal